Project Plan: Islamic Landing Page

### 🌟 Project Overview

- Project Name: Noor E hidayat – Islamic Landing Page

- Tech Stack: HTML5, CSS3 (No JavaScript)

- Objective: Create a clean, responsive, and beginner-friendly Islamic landing page for an educational and spiritual platform.

### 🔍 Website Structure

| Section | Content Description |
| --- | --- |
| Header | Logo (Crescent Moon + “Noor” text), Navigation Links: Home, About, Features, Contact |
| Hero Section | Main Headline: “Reconnect with Allah”, Subheading, Call-to-action Button: Explore Now, Background: Crescent moon and mosque illustration |
| About Section | Brief introduction about the mission/vision, two-column layout with an image on the right |
| Features Section | Three feature cards: 📖 Learn Quran, 🏛️ Daily Duas, 🗓 Islamic Calendar |
| Quote Section | Centered Ayah/Hadith with decorative border and Arabic font with English translation below |
| Contact Section | Email input field with subscribe button and basic contact details |
| Footer | Social Media Icons (Facebook, Instagram, YouTube), Copyright text |

### 🎨 Design Guidelines

- Primary Colors:

  - 🌿 Islamic Green: #1E5631

  - 🌟 Golden Beige: #F7C59F

  - 🌺 Soft White: #F5F5F5

- Fonts:

  - Headings: Poppins (Google Fonts)

  - Body: Roboto (Google Fonts)

- Theme: Clean, elegant, and spiritually uplifting

### 👨‍💻 Team Work Distribution

| Team Member | Responsibility |
| --- | --- |
| **Team Lead ** | Finalize layout, create Header/Footer, combine all sections, review for responsiveness |
| UI Designer | Design Hero and About Sections |
| Features Developer | Build Features Section and Quote Section |
| Footer Developer | Design Contact Form and Footer Section |

### 🔬 Folder Structure

/project
  ├── index.html
  ├── css/
  │     └── style.css
  ├── images/
  └── README.md

### ⏳ Timeline Plan (Beginner-Friendly)

| Day | Task | Assigned To |
| --- | --- | --- |
| Day 1-2 | Finalize wireframe and color palette | Team Lead + UI Designer |
| Day 3-4 | Build Hero and About Section | UI Designer |
| Day 5 | Develop Features and Quote Section | Features Developer |
| Day 6 | Design Contact Form and Footer | Footer Developer |
| Day 7 | Combine all sections, make responsive, testing | Team Lead |
| Day 8 | Final Review and Presentation Prep | All |

### 👍 Notes for Team

- Stick to shared design guidelines (colors, fonts, spacing)

- Use semantic HTML elements for structure: <header>, <section>, <footer>

- Ensure mobile responsiveness using CSS Flexbox/Grid

- Communicate daily progress in group chat (WhatsApp/Slack)

- Follow the folder structure to avoid conflicts

Prepared By: Aisha Rubab
Role:

Figma link :

https://www.figma.com/make/wR1uuGf2UaWv3aB3WE30PO/Islamic-Landing-Page--Copy-?fullscreen=1